Juthoor Palestinian Roots Platform

Project Progress Report 
Phase 0 + Step 2 Complete

April 2026

Mission: Connecting 15.2 million scattered Palestinians through a unified, intelligent family tree network. Arabic-first. Free access by mission.

| Stack | Next.js 14 + TypeScript + Supabase (Postgres) + Tailwind CSS |
| --- | --- |
| Languages | Arabic-first, Bilingual AR/EN, RTL layout |
| Standard | GEDCOM 7.0.18 aligned (international genealogy format) |
| Repository | github.com/yossefbouz/juthoor |

What We Built

Phase 0 - Foundation (Complete) 
Done Scaffolded the full web application from a production-ready starter template Done Applied Juthoor brand identity: olive, gold, terra cotta color palette 
Done Set up Arabic fonts: Cairo (UI text), Amiri (display headings), Inter (Latin) Done Configured Arabic-first (RTL) layout from day one 
Done Connected to Supabase cloud database with authentication ready 
Done Dev server running clean, all code pushed to GitHub

Step 2 - Database Schema (Complete) 
Done Designed database aligned with GEDCOM 7 international genealogy standard Done Created 10 database tables covering persons, families, events, places, and matching Done Created 6 enum types for gender, events, names, pedigree, matches, and roles Done Enabled Row Level Security (RLS) with 38 access control policies 
Done Built helper functions: is_admin(), can_access_tree(), can_write_tree() 
Done Seeded 263 depopulated Palestinian villages across all 14 historic districts 
Done Generated TypeScript type definitions for the entire schema 
Done Created auto-profile-on-signup trigger and auto-updated-at triggers

Database Architecture 
Our database is aligned with the GEDCOM 7.0.18 international genealogy standard. This means family data can be imported from and exported to any genealogy software worldwide (Ancestry, MyHeritage, FamilySearch, Gramps, etc.) without data loss.

Core Tables - GEDCOM Aligned

| Table | GEDCOM Tag | Purpose | Key Fields |
| --- | --- | --- | --- |
| persons | INDI | Individual person record | gender, display_name_ar/en, gedcom_xref |
| person_names | NAME | Multiple names per person (Arabic + English) | given_name, surname, prefix, lang, name_type |
| families | FAM | Family unit (links two partners) | partner1_id, partner2_id, gedcom_xref |
| family_children | CHIL | Child-to-family link with pedigree | child_id, pedigree (birth/adopted/foster) |
| events | BIRT/DEAT/MA RR... | Life events for persons and families | event_type, date, place_id, cause |
| places | PLAC | Bilingual places with coordinates | name_ar, name_en, lat/lng, district |
| trees | - | Family tree container | name, owner_id, is_public |
| tree_members | - | Access control per tree | role: owner/collaborator/read_only |
| matches | - | Fellegi-Sunter matching results | confidence_score, status, breakdown |
| profiles | SUBM | User profiles (extends auth) | display_name, preferred_language, is_admin |

Blue = Person records | Green = Family & Places | Yellow = Events | Purple = Matching

How the Data Connects

The database mirrors how real family relationships work. Here is the data flow:

| USER signs up. | --> | PROFILE created auto. | --> | TREE creates a tree. |
| --- | --- | --- | --- | --- |
| PERSON add people to tree. | --> | NAMES Arabic + English birth/married/maide n. | --> | EVENTS birth, death, emigration, marriage. |
| FAMILY partner1 + partner2. | --> | CHILDREN linked to family birth/adopted/foster. | --> | PLACES villages with Arabic/English + GPS. |

Why GEDCOM Alignment Matters

GEDCOM is the universal standard used by every major genealogy platform (Ancestry.com, MyHeritage, FamilySearch, Gramps). By building our database to match GEDCOM 7.0.18, we get:

Import: Users can upload .ged files from any genealogy software and their tree appears instantly

Export: Users can download their Juthoor tree as a .ged file and use it anywhere

No data loss: Names, dates, places, relationships all transfer perfectly

Arabic support: GEDCOM 7 has built-in support for translated names (TRAN tag), perfect for our bilingual AR/EN approach

Future-proof: Compatible with the global genealogy ecosystem

Palestinian Villages - Seeded Data 
We seeded the database with 263 depopulated Palestinian villages from the 1948 Nakba, covering all 14 historic districts. Each village has Arabic and English names, GPS coordinates, and the year of depopulation.

Villages by District

| District (EN) | District (AR) | Villages Seeded |
| --- | --- | --- |
| Gaza | ghaza | 38 |
| Safad | safad | 37 |
| Ramle | al-ramlah | 36 |
| Haifa | hayfa | 28 |
| Jerusalem | al-quds | 23 |
| Acre | akka | 22 |
| Beisan | baysan | 21 |
| Tulkarm | tulkarm | 11 |
| Tiberias | tabariyya | 11 |
| Jaffa | yafa | 10 |
| Hebron | al-khalil | 10 |
| Jenin | janin | 4 |
| Nazareth | al-nasirah | 4 |
| Beersheba | bi'r al-sab' | 8 |

Total: 263 villages seeded ¦ All 14 districts covered ¦ Bilingual Arabic/English ¦ GPS coordinates included ¦ Source: Wikipedia + Palestine Remembered

Security & Access Control 
Every table is protected by Row Level Security (RLS). This means the database itself enforces who can see and edit what, not just the application code. 38 security policies are active.

| Who | Can Do | On What |
| --- | --- | --- |
| Tree Owner | Read + Write + Delete | Their own tree and all data in it |
| Collaborator | Read + Write | Trees they're invited to |
| Read-Only Member | Read only | Trees shared with them |
| Any Logged-in User | Read only | Public trees (Master Tree) + All villages |
| Admin | Full access | Everything: villages, matches, all trees |
| Anonymous | Nothing | No access to any data |

Roadmap & Next Steps

| Phase | Status | What It Delivers |
| --- | --- | --- |
| Phase 0: Foundation | DONE | Scaffold, branding, Arabic RTL, Supabase, GitHub |
| Step 2: Database | DONE | 10 tables, GEDCOM alignment, 263 villages, RLS, TypeScript types |
| Step 3: Tree Builder | NEXT | Add Person form, 360-degree view, visual tree rendering, GEDCOM import/export |
| Step 4: Family Finder | Planned | Search, phonetic matching, Arabic name variants |
| Step 5: Matching Engine | Planned | Fellegi-Sunter batch matching, admin review, auto-merge |
| Phase 2: Growth | Future | Collaboration, village pages, document uploads |
| Phase 3: Scale | Future | Performance, mobile apps, 20K MAU target |

Juthoor - Connecting Palestinian Roots | Built with Next.js + Supabase | GEDCOM 7 Standard